Project Name: Deploying a Service to Kubernetes

Student Name: Daniel McIntosh

Weekly Progress Report for week 12 starting: Mon 4 May. 2026

Total Industry Hours this week:				 	8	Hours

Total Academic Hours this week:					20	Hours

Total Industry plus Academic Hours this week:					28	Hours

Total Industry Hours to date:					138	Hours

Total Industry plus Academic Hours to date:					237	Hours

Supervisors: Ian Patterson, Abdul Rehman

Scheduled meeting: Monday 12:45pm with Ian, Monday 12pm with Abdul

| Progress/achievements since last meeting | Intro to Docker lab completed. Focus has been heavily on Halfway report this week. |
| --- | --- |
| Tasks not completed as planned | Promotion / Gating work delayed. |
| Barriers to progress | Time management, Halfway Report, Promotion/Gating work incomplete |
| Possible solutions to barriers | Keep using time management resources. Focus on the halfway, get it out of the way, so I can properly focus on industry |
| Areas of satisfaction | Docker lab completed and seems to flow well for me. |
| Areas of concern | The academic components have been setting me back, which has been increasing my stress levels. |
| Status | - Abandoned - Not started - Behind schedule, unlikely to be completed as planned - Behind schedule but achievable - On track and continuing as planned - Completed |
| General reflections | This week, the Docker lab and most of the halfway were completed. I have been finding this stressful, as it has been primarily writing, which is not my strong suit. I aim to spread out my heavy writing chunks where possible, so that I can reduce stress and improve my productivity in future. |
| Actions for next meeting: | Finish the halfway – I have scheduled my halfway meetings. Get the gating and promotion in so I can work on the visualisations. |
| AS Supervisor Comments |  |
| IS Supervisor Comments |  |

Signature of student							 	Date 10/05/26

Signature of supervisor							Date