Project Name: Deploying a Service to Kubernetes

Student Name: Daniel McIntosh

Weekly Progress Report for week 13 starting: Mon 11 May. 2026

Total Industry Hours this week:				 	22	Hours

Total Academic Hours this week:					7	Hours

Total Industry plus Academic Hours this week:					29	Hours

Total Industry Hours to date:					160	Hours

Total Industry plus Academic Hours to date:					266	Hours

Supervisors: Ian Patterson, Abdul Rehman

Scheduled meeting: Monday 12:45pm with Ian, Monday 12pm with Abdul

| Progress/achievements since last meeting | Halfway complete except methodology. Gating/promotion implemented. Early work with Prometheus done to start visualisation |
| --- | --- |
| Tasks not completed as planned | Meetings got mixed up, so halfway assessments delayed. Methodology part A incomplete |
| Barriers to progress | Time management, Halfway assessments, methodology essay part A. |
| Possible solutions to barriers | Keep using time management resources. Finish the methodology essay before tackling visualisation. |
| Areas of satisfaction | I am happy with where I’m at with the halfway. The report felt good, and the project is flowing well. |
| Areas of concern | I’m getting alarmed at how few weeks are left, especially if I want to reach ‘Done’ by the 8th of Jun. |
| Status | - Abandoned - Not started - Behind schedule, unlikely to be completed as planned - Behind schedule but achievable - On track and continuing as planned - Completed |
| General reflections | The Halfway is essentially complete, I just need to get my feedback from my supervisors. Things are going well, and I’m feeling how it’s the race to the finish, not the massive slog. Can’t lose focus this close to the finish, however. |
| Actions for next meeting: | Sort the adjusted halfway meetings. Get the final work in the practical examples for the tech demo next week. Prepare for writing the labs. Arrange for QA testers for the labs. |
| AS Supervisor Comments |  |
| IS Supervisor Comments |  |

Signature of student							 	Date 16/05/26

Signature of supervisor							Date