Project Name: Deploying a Service to Kubernetes

Student Name: Daniel McIntosh

Weekly Progress Report for week 16 starting: Mon 1 Jun. 2026

Total Industry Hours this week:				 	46	Hours

Total Academic Hours this week:					3	Hours

Total Industry plus Academic Hours this week:					49	Hours

Total Industry Hours to date:					288	Hours

Total Industry plus Academic Hours to date:					354	Hours

Supervisors: Ian Patterson, Abdul Rehman

Scheduled meeting: Monday 12:45pm with Ian, Monday 12pm with Abdul

| Progress/achievements since last meeting | Personal QA testing complete. |
| --- | --- |
| Tasks not completed as planned | Missing feedback from most of my external testers. |
| Barriers to progress | Time management, QA testing. |
| Possible solutions to barriers | Keep using time management resources. Chase up my QA testers, try to get feedback before Monday meeting. |
| Areas of satisfaction | I’m feeling just about finished, and I’m getting onto some of the final deliverables that don’t require me to be Done. |
| Areas of concern | My QA testers have been busy and the delays are about to start setting me back. |
| Status | - Abandoned - Not started - Behind schedule, unlikely to be completed as planned - Behind schedule but achievable - On track and continuing as planned - Completed |
| General reflections | Things were going well, until I only got one of my reviews back. Need to chase up my QA testers. I’ll make the most of my time and try to get the academic work underway, so I’m not down to the wire. |
| Actions for next meeting: | Chase up QA testers, Produce VM. |
| AS Supervisor Comments |  |
| IS Supervisor Comments |  |

Signature of student							 	Date 7/06/26

Signature of supervisor							Date