Project Name: Deploying a Service to Kubernetes

Student Name: Daniel McIntosh

Weekly Progress Report for week 17 starting: Mon 8 Jun. 2026

Total Industry Hours this week:				 	8	Hours

Total Academic Hours this week:					16	Hours

Total Industry plus Academic Hours this week:					24	Hours

Total Industry Hours to date:					296	Hours

Total Industry plus Academic Hours to date:					378	Hours

Supervisors: Ian Patterson, Abdul Rehman

Scheduled meeting: Monday 12:45pm with Ian, Monday 12pm with Abdul

| Progress/achievements since last meeting | Had the final tech demo. |
| --- | --- |
| Tasks not completed as planned | Missing QA feedback, officially out of time. Need to build the VM. |
| Barriers to progress | Time management, QA testing. |
| Possible solutions to barriers | Keep using time management resources. It’s too late to keep chasing my QA testers. I need to get the VM prepped and ready, and test it. Need to move to academic work. |
| Areas of satisfaction | The end is in sight, I just need to knuckle down and finish my academic work. |
| Areas of concern | I’m a week behind where I want to be at this point, which is going to make the academic crunch before the 23rd dramatically worse than it needs to be. |
| Status | - Abandoned - Not started - Behind schedule, unlikely to be completed as planned - Behind schedule but achievable - On track and continuing as planned - Completed |
| General reflections | I feel like I stumbled at the last step, with the QA testing. I am happy with what I have achieved, but the fact that I haven’t got all the third party input I wanted is making me panic, especially with all the crunch. Unfortunately, the testing time coincided with exams, which meant that most of my testers had significant demands on their time. |
| Actions for next meeting: | Everything. My next meeting is the panel. |
| AS Supervisor Comments |  |
| IS Supervisor Comments |  |

Signature of student							 	Date 16/06/26

Signature of supervisor							Date