Project Name: Deploying a Service to Kubernetes

Student Name: Daniel McIntosh

Weekly Progress Report for week 8 starting: Mon 06 Apr. 2026

Total Industry Hours this week:				 	19	Hours

Total Academic Hours this week:					1	Hours

Total Industry plus Academic Hours this week:					20	Hours

Total Industry Hours to date:					62	Hours

Total Industry plus Academic Hours to date:					132	Hours

Supervisors: Ian Patterson, Abdul Rehman

Scheduled meeting: Monday 12:45pm with Ian, Tuesday 12pm with Abdul

| Progress/achievements since last meeting | Unit tests are planned out and writing is in progress |
| --- | --- |
| Tasks not completed as planned | Service has not been finished or containerized, and unit tests are not yet completed or deployed. |
| Barriers to progress | Time management, finishing service |
| Possible solutions to barriers | Keep using time management resources, focus on getting bare-bones service operational |
| Areas of satisfaction | Getting back to where I ought to be, on track for demo in week 10 |
| Areas of concern | I’m getting distracted when working on the service – focusing too much on the end goal and not the actual requirements – took a break to focus on unit testing. |
| Status | - Abandoned - Not started - Behind schedule, unlikely to be completed as planned - Behind schedule but achievable - On track and continuing as planned - Completed |
| General reflections | Until I am on my planned schedule, I need to focus on the immediate tasks, not my long term goals. |
| Actions for next meeting: | Build and containerize the service. Have the unit tests implemented. Prepare tech demo. |
| AS Supervisor Comments |  |
| IS Supervisor Comments |  |

Signature of student							 	Date 13/04/26

Signature of supervisor							Date