Project Name: Deploying a Service to Kubernetes

Student Name: Daniel McIntosh

Weekly Progress Report for week 10 starting: Mon 20 Apr. 2026

Total Industry Hours this week:				 	20	Hours

Total Academic Hours this week:					4	Hours

Total Industry plus Academic Hours this week:					24	Hours

Total Industry Hours to date:					102	Hours

Total Industry plus Academic Hours to date:					177	Hours

Supervisors: Ian Patterson, Abdul Rehman

Scheduled meeting: Monday 12:45pm with Ian, Tuesday 12pm with Abdul

| Progress/achievements since last meeting | Tech Demo is functioning, just need to fully load it into Github and deploy it. Pipeline workflow is complete. |
| --- | --- |
| Tasks not completed as planned | Unfortunately, between ANZAC day and illness, I did not have the tech demo this week. It is ready to go, I just need to run it. |
| Barriers to progress | Time management, Illness |
| Possible solutions to barriers | Keep using time management resources, maintain a high standard of hygiene to avoid further illness, especially entering winter. |
| Areas of satisfaction | The demo is ready on time, even if the delivery is going to be behind schedule. I am pleased about writing the entire Workflow myself, as I feel it gives a better understanding of what’s going on. |
| Areas of concern | Illness has set be back again time-wise, even though I am up to date with tasks. |
| Status | - Abandoned - Not started - Behind schedule, unlikely to be completed as planned - Behind schedule but achievable - On track and continuing as planned - Completed |
| General reflections | My illness feels like it set me back a long way, but my tech demo is ready to go. I feel that I have reached my target tasks, even if I am behind on my scheduled hours. I need to keep up the momentum on this process. |
| Actions for next meeting: | Deliver the tech demo, Work on manual promotion or gating in the deployment pipeline. Research dashboard construction for Week 12 if time allows. |
| AS Supervisor Comments |  |
| IS Supervisor Comments |  |

Signature of student							 	Date 27/04/26

Signature of supervisor							Date