Daniel McIntosh

BCIS309 – Work Integrated Learning PROJECT, Networking Pathway

Semester 1, 2026

Deploying a Service to Kubernetes for Ara Institute of Canterbury

Halfway Report

Version 1.1

Contents

Table of Figures	iv

Table of Tables	iv

Appendix Figures and Tables	iv

Document Control	v

Glossary	v

Proposal Introduction	2

Proposal Project Details	3

Project Name	3

Overview of Industry Client	3

Project Background	3

Proposal Project Scope	4

Project Goal(s)	4

Benefits of Project	4

Project Requirements	5

User Stories	5

Expected Deliverables	6

Proposal Stakeholder Management	7

Project Hierarchy	7

Reporting and Meetings	8

Proposal Student Skills	9

General Skills Required	9

ICT Specific Skills Required	9

Skills from Relevant L6 and L7 Courses	10

Approach to Learning New Skills	10

Proposal Project Plan – High Level	11

Phases	11

Timetable	12

Burndown Charts	14

Resources/Access Required	16

Detailed Project Plan	16

Proposal Risk Management	17

Approach	17

Risk Table	18

Proposal Quality Assurance	20

Approach	20

Quality Assurance Table	20

Test Plan/Scenarios/Cases – Industry Only	22

Proposal Methodology	22

Overview	22

Literature Review	22

Critique (Pros and Cons)	23

Proposal Professionalism Sustainability, Inclusive Practice and Te Tiriti o Waitangi	24

Industry Values/Principles	24

Professional Standards	25

Relevant Legislation	27

Relevance of Project Goal to a New Zealand Context	27

Relevance of Principles to Student and Industry	28

Proposal Self-Assessments	29

Proposal Reflections	29

Approach	29

Halfway Executive Summary	31

Halfway Project Scope	31

Expected Deliverables	31

Reflection	32

Halfway Stakeholder Management	32

Reflection	32

Halfway Student Skills	32

Reflection	32

Halfway Project Plan – High Level	33

Updates	33

Burndown Charts	33

Reflection	35

Halfway Risk Management	36

Risk Assessments	36

Risk Event Register	36

Halfway Quality Assurance	36

Halfway Methodology	37

Halfway Professionalism Sustainability, Inclusive Practice and Te Tiriti o Waitangi	37

Halfway Self-Assessments	37

Halfway Reflections	37

Reflection	38

References	39

Appendices	40

Appendix A – AI Usage	40

Appendix B – Documentation Templates	41

Appendix C – Risk Tables	42

Appendix D – Timekeeping Data	44

Appendix E – Project Evidence	49

## Table of Figures

Figure 1 The Phases of the WIL project	11

Figure 2 Industry Burndown Chart as of Week 5	14

Figure 3 Academic Burndown Chart as of Week 5	15

## Table of Tables

Table 1 MoSCoW distribution of Project Requirements	5

Table 2 List of relevant project Stakeholders and their deputies.	7

Table 3 List of scheduled stakeholder meetings	8

Table 4 Planned Schedule for WIL Project	12

Table 5 Weekly Task and Deliverable Breakdown	16

Table 6 Pre-Mitigation Risk table	18

Table 7 Post-Mitigation Risk Table	19

Table 8 Industry Quality Assurance Table	20

Table 9 Academic Quality Assurance Table	21

Table 10 Pros and Cons of using Kanban	23

Table 11 Professional Standards and Industry Values	25

## Appendix Figures and Tables

Figure B1

Template for Weekly Reports	32

Table C1

Risk Probability - Impact Matrix	33

Table C2

Risk Probability Definitions	34

Table C3

Risk Impact Definitions	34

Table D1

Table used for generating Industry Burndown Charts	35

Table D2

Table used for generating Academic Burndown Charts	36

# Document Control

| Date | Author | Version | Status of Document/Updates Made |
| --- | --- | --- | --- |
| 08/03/2026 | Daniel McIntosh | v0.1 | Document Creation |
| 25/03/2026 | Daniel McIntosh | v0.2 | Submitted for feedback |
| 26/03/2026 | Daniel McIntosh | v0.3 | Industry Supervisor Suggested edits |
| 26/03/2026 | Daniel McIntosh | v0.4 | Academic Supervisor Suggested edits |
| 27/03/2026 | Daniel McIntosh | v1.0 | Signed Off and submitted for marking |
| 09/05/2026 | Daniel McIntosh | v1.1 | Addition of Halfway Report components |

# Glossary

| Term / Acronyms | Explanation |
| --- | --- |
| AI | Artificial Intelligence |
| Artificial Intelligence | Artificial intelligence is the field of computer science focused on creating systems that can perform tasks that typically require human intelligence, such as learning, reasoning, and problem-solving. |
| AS | Academic Supervisor |
| CI/CD | Continuous Integration / Continuous Deployment |
| Cluster | In computing, a Cluster refers to a group of resources that are working together as a group to function as a single resource. |
| IS | Industry Supervisor |
| Kubernetes | Kubernetes is an open-source platform used in the orchestration and management of container virtualisation on clustered servers. |
| K8s | Kubernetes |
| OS | Operating System |
| WIL | Work Integrated Learning |

# Proposal

# Proposal Introduction

This report presents the details of the project ‘Deploying a Service to Kubernetes’ for Ara Institute of Canterbury. It outlines the design and implementation of an on-premises CI/CD platform, that automatically builds, tests, and deploys a containerised application into a local Kubernetes cluster. This will demonstrate that the work is well-scoped, achievable, and aligned with the BCIS309 capstone requirements.

This report is organised into a series of sections:

- Project Details

- Project Scope

- Stakeholder Management

- Student Skills

- Project Plan

- Risk Management

- Quality Assurance

- Methodology

- Professional Values

- Sustainability

- Reflection plan

Some AI tools have been used in this document for editing purposes only. Detailed use of AI can be found in Appendix A – AI Usage.

# Proposal Project Details

This section highlights the broad picture of the project provider, and the purpose of the project.

## Project Name

Deploying a Service to Kubernetes

## Overview of Industry Client

My WIL project is with Ara Institute of Canterbury, Faculty of Applied Technology, Department of Computing (Ara). Ara is the result of a 2016 merger of CPIT and Aoraki Polytechnic, each with around a century of experience making students work-ready in a variety of disciplines.

Ara’s primary purpose statement today is “Transforming lives and strengthening communities through the power of education”, and the company builds on that mission statement to “Hono - Connect, Hihiri - Inspire and Aroha - Respect” the students on their academic journeys to become work-ready (Ara Institute of Canterbury, n.d.).

## Project Background

### Overview

As an effective open-source platform, Kubernetes is a server management resource that is popular amongst cloud developers (Stack Overflow, 2025a), and widespread in the cloud development industry (Stack Overflow, 2025b). It is designed to cluster and abstract physical hardware, then containerise services, so that services can be replicated and replaced, providing redundancy, scaling and reliability (Kubernetes, 2026).

Due to the platform’s growing use, it will be valuable for students studying DevOps and related courses to develop and understanding of how to deploy and use a Kubernetes Cluster as part of their education. Unfortunately, the tutors running the courses in this topic do not have the time to commit to the development of a new set of labs and the infrastructure for them.

### Current Situation

Currently, the DevOps Course does not contain practical material specifically for deploying and exploring the use of a Kubernetes server cluster. The topic is addressed in cloud computing, but the practical experience is not provided.

### Future Situation

When completed, the DevOps course will have two new practical labs and the associated resources to allow students to experience deploying and operating a Kubernetes server cluster. This will make future students slightly more experienced in modern IT industries.

# Proposal Project Scope

This section defines the goals, benefits, requirements, and expected deliverables of the project, establishing a clear boundary for what the project will and will not cover.

## Project Goal(s)

### Industry

- Set up a Kubernetes environment, determining initial configuration and developing understanding of each component of the system

- Implement a CI/CD pipeline that includes a runner that builds and runs unit tests on every commit to the main branch, blocking deployment on test failure

- Containerise a small web service using Docker and automatically deploy it to a Kubernetes namespace using manifests

- Provide operational visibility, such as logs and metrics, using at least one functional dashboard displaying live service health

- Demonstrate safe delivery behaviour, such as promotion, rollback, and fail-safe best practices when tests fail.

### Student

- Develop practical experience with:

  - Kubernetes cluster setup, manifest authoring, and namespace management

  - Containerisation using Docker

  - CI/CD pipeline construction using GitHub Actions, including runner configuration and automated test gating

- Develop practical skills applicable to DevOps and cloud industry roles

## Benefits of Project

### Industry

- Produces a reproducible, documented CI/CD platform that can provide the infrastructure for future practical education in Kubernetes deployment

- Provides course improvement that is not compatible with the current workload of the tutors

- Generates two lab worksheets that can give future students an understanding of Kubernetes systems

### Student

- Gain working knowledge of Kubernetes cluster setup, operation, and troubleshooting

- Develop confidence in end-to-end pipeline design, from code commit through to live deployment

## Project Requirements

Table 1
MoSCoW distribution of Project Requirements

| Priority | Requirement |
| --- | --- |
| Must Have | A local Kubernetes cluster must be set up and documented |
| Must Have | A CI/CD pipeline must automatically build and test the application on each commit |
| Must Have | The pipeline must block deployments when unit tests fail |
| Must Have | Secrets must be handled securely; least privilege principles must be applied |
| Must Have | Rollback capability must be demonstrated during a controlled failure |
| Should Have | A container registry (local or hosted) must store built images |
| Should Have | An observability baseline (logs and at least one metrics dashboard) must be implemented |
| Should Have | Promotion or gating between dev and prod namespaces should be demonstrated |
| Could Have | Automated alerting based on metrics thresholds |

This table shows the identified Project Requirements using the MoSCoW method of identifying what a project Must have, Should have, Could have, and Won’t have (this time).

## User Stories

- As a Student, I want my lab tasks to be clear and easy to understand, so that I can easily grasp the subject material.

- As a Student, I want learning a new topic to be engaging, so that I can be motivated and interested in developing new knowledge.

- As a Tutor, I want to have the lab tasks be reliable and fault-tolerant, so that maintaining the labs for students takes minimal time and effort.

- As a Tutor, I want a runbook documenting how to install, operate, back up and restore the platform, so that the environment can be reliably built up as needed.

- As a Developer, I want failed tests to block a deployment automatically, so that broken code can never reach a running environment.

- As a Developer, I want my code to be automatically built and tested on every commit, so that I receive fast feedback on whether my changes are safe to deploy.

## Expected Deliverables

### Industry

- Working Kubernetes cluster with documented setup and topology

- CI/CD pipeline with evidence of builds, tests, and deployments on change

- Demonstration of successful deployment, blocked deployment due to failing tests, and rollback/recovery

- Observability baseline (logs plus at least one metrics view) with screenshots or exported config

- Runbook for installing, operating, backing up, and restoring the platform

- Two step-by-step lab worksheets derived from setup, pipeline and deployment tasks

### Academic

- Project Brief

- Project Proposal

- Halfway Report

- Final Report

- Methodology Essay

- Project Poster

- Panel Presentation

- Weekly progress reports

# Proposal Stakeholder Management

In project management, it is important to know who the stakeholders of a project are, and who can step in as alternatives when a stakeholder is not available.

## Project Hierarchy

Table 2
List of relevant project Stakeholders and their deputies.

| Role |  | Name | Email |
| --- | --- | --- | --- |
| Student | Produces project and deliverables | Daniel McIntosh | dmm0416@arastudent.ac.nz |
| Industry Supervisor | Client for project, provides feedback and guidance | Ian Patterson | Ian.Patterson@ara.ac.nz |
| Academic Supervisor | Academic and wellbeing support, provides feedback and guidance | Abdul Rehman | Abdul.Rehman@ara.ac.nz |
| Course Coordinator | Head of course, provides grading, feedback and direction during project | David Weir | David.Weir@ara.ac.nz |
| - Deputy | Assists Course Coordinator, provides feedback and direction. | Phillip Roxborogh | Phillip.Roxborogh@ara.ac.nz |

This table lists the stakeholders in my WIL project and what their role represents. Unfortunately, due to the narrow scope of my project, there is no direct secondary if either my Industry Supervisor or Academic Supervisor are unavailable, and there is a limited number of people directly impacted by my work able to advise me.

## Reporting and Meetings

I have three scheduled meetings and up to two classes during each week. These will be either in person or on Teams, as suitable. If there are any issues with scheduling, the plan is to arrange a different time first, then, provide the weekly report and any important notes by email.

Table 3
List of scheduled stakeholder meetings

| Stakeholder | Name | Scheduled Meetings | Agenda | Location |
| --- | --- | --- | --- | --- |
| Course Coordinator | David Weir | Monday 3-5pm | BCIS309 Class | S169 |
|  |  | Thursday 1-3pm | BCIS309 Class | S157 |
| Industry Supervisor | Ian Patterson | Monday, 12:45pm | Weekly Report Review Standup | S469 or Teams |
|  |  | Friday, 1pm | Review Standup | S469 or Teams |
| Academic Supervisor | Abdul Rehman | Monday, 12pm | Weekly Report Risk Review Burndown Review | S469 or Teams |

This table shows the three stakeholders I will have regular meetings with and outlines the main points of each of these meetings, such as dates, locations, and primary topics.

On Mondays, I will be presenting both supervisors a weekly report using the template provided on Moodle (Appendix Figure B1). This will be provided by posting the report in a ‘Weekly Reports’ folder within my GitHub repository.

# Proposal Student Skills

This section outlines the general, technical, and academic skills required to successfully complete this project, as well as any skills I need to develop.

## General Skills Required

- Self-Directed Learning and Research. Kubernetes is an unknown technology to me. I will need to independently work thorough official documentation, community resources, and practical experimentation to deliver what each phase of the project requires.

- Problem Solving. I will need to diagnose and resolve problems in the configuration, pipeline and deployment as they arise.

- Time Management. Managing workload across the lifespan of the project, while also balancing other academic and personal commitments, using tools like Trello and Toggl

- Technical Writing. Producing clear, accurate documentation, including a runbook, lab worksheets, project and weekly reports.

- Attention to Detail. Ensuring configurations, scripts, documentation and reports are precise and reproducible as needed, so that future tutors and students have clear goals and can effectively replicate my work.

- Resilience and Stress Management. It is critical that I can maintain progress when encountering setbacks in the tasks, and difficulties to my health and wellbeing, as impacts to my wellbeing will set the project back.

## ICT Specific Skills Required

- Linux command line. Used throughout the project for cluster setup, managing Kubernetes resources, configuring the code runner, and diagnosing issues directly.

- Containerisation (Docker). Building and tagging images and pushing them to a local container registry for deployment into the cluster.

- Kubernetes. Authoring Deployment and Service manifests to deploy the containerised application, managing namespaces, and executing rollbacks during the controlled failure demonstration.

- CI/CD tooling (GitHub Actions). Building the automated pipeline that triggers on commit, runs unit tests, builds the container image, and deploys to the Kubernetes namespace, blocking deployments if unit tests fail.

- Git / GitHub. Managing the project codebase, using commits to trigger unit testing, and maintaining branch structure to separate development and deployment.

- YAML / configuration as code. Writing Kubernetes manifests and pipeline definitions, ensuring they are reproducible and readable by others.

- Unit testing. Writing basic unit tests for the service that are executed automatically by the pipeline, with failed tests configured to block the deployment stage.

- Networking fundamentals. Understanding cluster networking, ports, and service exposure.

- Security basics. Storing sensitive values such as registry credentials and API tokens, then applying least privilege configuration to the code runner and cluster access accounts.

## Skills from Relevant L6 and L7 Courses

- BCIS303 IT Governance and BCIS207 Enterprise Solutions Deployment. Project Management and Methodologies applied to academic deliverables and Kanban-based task tracking.

- BCCS292 Switching, Routing and Wireless and BCCS295 Enterprise Networking, Security and Automation (CCNA). An understanding of networking and how networked and clustered computers interact.

- BCCS355 Cloud Services. An understanding of the theory underpinning cloud networking and computing, infrastructure-as-code, deployment principles, containerisation and virtualisation that is the backbone of the practical Kubernetes and Docker work in this project.

- BCIS302 Managing Information and Cybersecurity. Security principles applied to secrets handling, least-privilege service account configuration, and the security baseline required by the project.

## Approach to Learning New Skills

Several technologies used in this project, particularly Kubernetes, and observability tooling have had limited coverage in my prior coursework. I will be taking the following approach to build these skills progressively throughout the project:

- Official documentation will be the primary reference for Kubernetes, GitHub Actions, and related tooling, as it is regularly maintained, and widely used in industry.

- Community resources such as Stack Overflow and YouTube tutorials, in combination with AI transcription and summarisation will supplement understanding where documentation alone is insufficient.

- Incremental practical experience using the tools are built into the existing plan so that foundational skills are developed before more complex tasks require them.

- Reflection and Documentation will be recorded throughout the learning process, supporting both the runbook deliverable and my personal skill development.

# Proposal Project Plan – High Level

This section outlines the high-level plan that will guide the delivery of my project, ensuring all deliverables are completed over 300 hours of industry work. It describes the resources needed, the timeline and goals, as well as what tasks are to be completed and at what stage (Indeed, 2025).

## Phases

On the request of my Industry Supervisor, I will be using the Agile methodology Kanban for my project management. With Kanban, the project is broken down into a series of tasks that are tackled one at a time. The Kanban board lists all the tasks and can be added to and reorganised as necessary. This is ideal for projects where the flow and tasks are being discovered as the project progresses (Radigan, n.d.).

As such, this project can be defined as four phases, each with a series of tasks that should be refined by the previous phase or require the completion of the previous phase. The industry phases vary in length and intensity, as they are divided by the tech demo deliverables, and represent different stages in the development of my project.

Figure 1
The Phases of the WIL project

This graphic represents the four phases and three assessments of my WIL project, and the general flow they will be completed in. It contains the high-level tasks that need to be completed, and the project weeks they are expected to occupy. The count starts at week 3, as that is the week that the project was acquired. The green loops are the academic phases, which are interrupts or bottlenecks to industry progress.

## Timetable

This is a projected calendar for my WIL Project, with meetings and planned industry time listed.

Table 4
Planned Schedule for WIL Project

| 2026 Calendar |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Monday | Tuesday | Wednesday | Thursday | Friday | Sat | Sun | Course Week | Project Week | Academic Deliverables | Industry Deliverables |
| January | 29 |  |  |  |  |  |  |  |  |  |  |  |
|  | 5 |  |  |  |  |  |  |  |  |  |  |  |
|  | 12 |  |  |  |  |  |  |  |  |  |  |  |
|  | 19 |  |  |  |  |  |  |  |  |  |  |  |
| February | 26 |  |  |  |  |  |  |  |  |  |  |  |
|  | 2 |  |  |  |  | Waitangi Day |  |  |  |  |  |  |
|  | 9 |  |  |  |  |  |  |  |  |  |  |  |
|  | 16 | Semester 1 Start |  |  |  | 1-2 Booked | SOCIAL |  | 1 | 1 |  |  |
| March | 23 | 8-12 Booked 3-5 Class |  |  |  | 1-2 Booked | SOCIAL |  | 2 | 2 |  |  |
|  | 2 | 8-12 Booked 3-5 Class |  | 1-2 Booked |  | 1 IS meeting | SOCIAL |  | 3 | 3 |  |  |
|  | 9 | 8-12 Booked 12 AS Meeting 12:45 IS Meeting 3-5 Class |  |  | 1-3 Class | 1 IS meeting | SOCIAL |  | 4 | 4 |  |  |
|  | 16 | 8-12 Booked 12:45 IS Meeting 3-5 Class | 12 AS Meeting Student Rep 12-1 |  | 1-3 Class | 1 IS meeting | SOCIAL |  | 5 | 5 | Proposal |  |
|  | 23 | 8-12 Booked 12:45 IS Meeting | 6h Industry | 12 AS Meeting 3 IS Meeting 6h Industry | 6h Industry | 6h Industry | SOCIAL |  | 6 | 6 |  |  |
| April | 30 | 8-12 Booked 12 AS Meeting 12:45 IS Meeting | 6h Industry | 6h Industry | 6h Industry | Easter 6h Industry | SOCIAL Easter | Easter | 7 | 7 |  |  |
|  | 6 | 8-12 Booked Easter | Easter 6h Industry | Term Break 6h Industry | 6h Industry | 6h Industry | SOCIAL |  |  | 8 |  |  |
|  | 13 | 8-12 Booked | 6h Industry | 6h Industry | 6h Industry | 6h Industry | SOCIAL |  |  | 9 |  |  |
|  | 20 | 8-12 Booked 12 AS Meeting 12:45 IS Meeting 3-5 Class | 6h Industry | 6h Industry | 6h Industry | 1 IS meeting 6h Industry | SOCIAL |  | 8 | 10 |  | Phase 2 Tech Demo |
|  |  | Monday | Tuesday | Wednesday | Thursday | Friday | Sat | Sun | Course Week | Project Week | Academic Deliverables | Industry Deliverables |
| May | 27 | 8-12 Booked ANZAC | 6h Industry | 6h Industry | 1-3 Class 6h Industry | 1 IS meeting 6h Industry | SOCIAL |  | 9 | 11 | Halfway |  |
|  | 4 | 8-12 Booked 12 AS Meeting 12:45 IS Meeting 3-5 Class | 6h Industry | 6h Industry | 6h Industry | 1 IS meeting 6h Industry | SOCIAL |  | 10 | 12 |  |  |
|  | 11 | 8-12 Booked 12 AS Meeting 12:45 IS Meeting 3-5 Class | 6h Industry | 6h Industry | 6h Industry | 1 IS meeting 6h Industry | SOCIAL |  | 11 | 13 |  |  |
|  | 18 | 8-12 Booked 12 AS Meeting 12:45 IS Meeting 3-5 Class | Student Rep 12-1 6h Industry | 6h Industry | 6h Industry | 1 IS meeting 6h Industry | SOCIAL |  | 12 | 14 |  | Phase 3 Tech Demo |
| June | 25 | 8-12 Booked 12 AS Meeting 12:45 IS Meeting 3-5 Class | 6h Industry | 6h Industry | 6h Industry | 1 IS meeting 6h Industry | SOCIAL |  | 13 | 15 |  |  |
|  | 1 | 8-12 Booked King's Bday | 6h Industry | 6h Industry | 6h Industry | 1 IS meeting 6h Industry | SOCIAL |  | 14 | 16 |  | Phase 4 Tech Demo |
|  | 8 | 8-12 Booked | Study Week |  |  |  | SOCIAL |  | 15 | 17 |  |  |
|  | 15 | 8-12 Booked | Exam Week |  |  |  | SOCIAL |  | 16 | 18 |  |  |
|  | 22 | 8-12 Booked | Exam Week |  |  |  | SOCIAL |  | 17 | 19 | Final Report Panel Deliverables |  |
| July | 29 |  |  | EMERGE |  |  |  |  |  | 20 | Presentation |  |
|  | 6 |  |  |  | RESULTS | Matariki |  |  |  |  |  |  |
|  | 13 |  |  |  |  |  |  |  |  |  |  |  |
|  | 20 |  |  |  |  |  |  |  |  |  |  |  |

This table shows my projected breakdown of the timeline for the WIL Project, including industry allocations, classes, IS and AS meetings, Social allocations, and expected deliverables. Saturdays are blocked out for managing stress and maintaining my wellbeing, and Sundays are kept clear as glide time if I do not meet the target of the week. This was created using the Ara calendar provided in the BCIS Moodle resources (Healy, 2026).

## Burndown Charts

The burndown charts are a graphical representation of the projected hours compared to the actual hours. They have been split into Industry and Academic hours.

### Industry

Figure 2
Industry Burndown Chart as of Week 5

This chart displays my projected industry hours for the WIL project. It shows that I expect a slow start, then steady 24-hour weeks until completion, with 3 weeks at the end to ensure I have allowance for academic deliverables, unexpected complications or delays. There is also a slight reduction in hours around the 180 – 140 hour mark, to account for the increased expectation for academic work associated with my halfway report.
This chart also includes the current industry hours. It shows that at the point of writing, I am slightly behind my projected hours, but not significantly.

The data used to generate this graph can be found in Appendix Table D1.

### Academic

Figure 3
Academic Burndown Chart as of Week 5

This chart displays the projected academic hours for the WIL project. It shows a steady expectation of 6 hours per week most weeks, with a expected spikes at the 130 – 110 hour mark, the 80 – 65 hour mark and after the 30 hour mark. This represents an expectation for 4 hours of class plus two project management hours per week, and spikes representing the three primary academic assessments taking more work. The 6 hours per week is projected to maintain constant during the course break, as I intend to use the extra time without classes to make sure all my resources and academic tasks are up to date.
This chart also shows that my actual hours are greater than the projected hours, as this proposal has taken a lot more time to complete than anticipated.

The data used to generate this graph can be found in Appendix Table D2.

## Resources/Access Required

As the resources to learn about and produce the Kubernetes environment is all open source and freely available, the only resources needed are:

Software

- Communication – Microsoft Teams

- Microsoft 365 Office Suite

Hardware

- Internet Connection

- Computer capable of hosting multiple virtualised environments

- Access to a quiet workspace

## Detailed Project Plan

My industry supervisor and I have divided up the primary tasks into 14 weeks of tasks.

The primary deliverables are the tech demo at the 14-week mark, and the lab tasks for students. My industry supervisor has also requested in-progress demos as part of my progress reporting once the development process has begun.

Table 5
Weekly Task and Deliverable Breakdown

| Week | Goals | Deliverables |
| --- | --- | --- |
| Week 3 | Define scope, service choice, architecture, and success criteria. Create repo, backlog, and risks. | GitHub Repo Risks Matrix Weekly Report |
| Week 4 | Familiarize with Kubernetes resources to understand basic operation. | Research Report Weekly Report |
| Week 5-6 | Build Kubernetes baseline (k3s/kind/kubeadm as appropriate). Confirm deploy and rollback primitives. | Weekly Reports |
| Week 7 | Containerise the service. Implement basic unit tests and a build process locally. | Weekly Report |
| Week 8 | Implement CI pipeline for build + unit tests. Store artefacts and prove repeatability. | Unit Tests Weekly Report |
| Week 9 | Add automated container build and push to a registry (local or hosted). | Weekly Report |
| Week 10 | Add CD to Kubernetes (dev namespace). Demonstrate “commit leads to deployment”. | Tech Demo 1 Weekly Report |
| Week 11 | Add promotion or gating (for example manual approval to prod namespace). | Weekly Report |
| Week 12 | Add observability baseline (logs and metrics). Create a simple dashboard view for the service. | Dashboard View Weekly Report |
| Week 13 | Implement safe failure behaviour: failing tests block deploy, document evidence. | Weekly Report |
| Week 14 | Implement rollback and recovery runbook. Demonstrate rollback during a controlled failure. | Tech Demo 2 Weekly Report |
| Week 15 | Rebuild rehearsal and demo script. Consolidate evidence pack and screenshots. | Weekly Report |
| Week 16 | Final demo rehearsal, polish documentation, and panel-ready evidence. | Final Tech Demo Weekly Report |

This table lists the currently known tasks that need to be achieved to complete the project, and the deliverables that need to be reached to demonstrate having achieved those tasks.

# Proposal Risk Management

This section addresses the risks that need to be identified and managed for in any project. It covers the approach I take, and the start-of-project Risk Analysis table.

## Approach

I am using the hybrid Griffith and Microsoft model developed by Adrian Lim. I respond to data in very specific ways, and the visual matrix comparing Probability and Severity allows me to express a metric for risk in a way I understand and can keep track of (Lim, 2025). The tables that

In the first few weeks of this course, it has become abundantly clear that my primary risks at the moment are my own time, stress and motivation management and that I have been doing poorly so far. As such, these have appeared as my primary risks to manage at this stage in the project. I identified Scope Creep and Technical Issues from my history of technical projects, identifying them as likely risks for me to encounter in a solo project.

I will review these risks weekly with my supervisors and adjust them as is necessary for the ongoing demands of the project. When any events occur, they will be recorded in the issue register, as will any mitigations or contingencies deployed.

## Risk Table

I am using Adrian Lim’s hybrid risk management model. The tabled used to determine the risk scores are in Appendix C - Table C1, Table C2 and Table C3.

Table 6
Pre-Mitigation Risk table

| Risk Assessment Version 1 |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Organisation: Ara Institute of Canterbury |  |  |  |  |  |  |  |  |
| Project: Deploying a Service to Kubernetes |  |  |  |  |  |  |  |  |
| Author: Daniel McIntosh |  |  |  |  |  |  |  |  |
| Creation Date: 19 March 2026 |  |  |  |  |  |  |  |  |
|  | Risk Statement |  | Pre-mitigation Risk |  |  |  | Current Risk |  |
| # | Condition | Consequence | Probability | Impact | Exposure | Code | Level | Mitigation |
| 1 | Stress/Mental health issues | Delay in development, poor quality output | 30% | 7 | 2.1 | 2D | Medium | Regular breaks, exercise routine |
| 2 | Poor Time Management | Miss deadlines, rushed development leading to bad work | 60% | 6 | 3.6 | 3C | Medium | Create detailed schedule, use project management tools |
| 3 | Illness | Unable to work on project, miss meetings | 20% | 8 | 1.6 | 1D | Low | Maintain good hygiene and habits |
| 4 | Scope creep | Missing deadlines, incomplete project | 15% | 6 | 0.9 | 1C | Very Low | Regular reviews with stakeholders |
| 5 | Technical Issues | Delivery delays, loss of data | 15% | 6 | 0.9 | 1C | Very Low | Regular backups and redundant data storage |

This table addresses the top 5 risks identified at project start. It also includes the mitigation plan.

Table 7
Post-Mitigation Risk Table

|  | Risk Statement | Post-mitigation Risk |  |  |  | Post-Mitigation |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| # | Condition | Probability | Impact | Exposure | Code | Risk Level | Contingency | Triggers |
| 1 | Stress/Mental health issues | 25% | 5 | 1.25 | 2C | Low | Seek additional training, adjust timeline | Struggling with assigned task, repeated errors |
| 2 | Poor Time Management | 40% | 6 | 2.4 | 2C | Low | Request extension if needed, reprioritise task | Multiple deadline conflict, falling behind schedule |
| 3 | Illness | 20% | 5 | 1 | 1C | Very Low | Work remote, communicate with supervisors | Feeling unwell, exposure to illness in public space |
| 4 | Scope creep | 10% | 4 | 0.4 | 1B | Very Low | Prioritize must-have features | Addition of new features, changing requirements |
| 5 | Technical Issues | 5% | 4 | 0.2 | 1B | Very Low | Work from most recent available data, keep paper playbook for emergencies | Error warnings, unusual data, unexpected behaviour |

This table addresses the expected risk of the top 5 risks identified at the project start. These are reduced from the pre-mitigation risk table, but not non-existent.

# Proposal Quality Assurance

This is the process of ensuring that all the project deliverables meet the scoped requirements. Quality Assurance (QA) is the process of ensuring that there are minimal defects in a product, and that the product is fit for its intended purpose (ISO, n.d.).

## Approach

I will be using the Quality Assurance Table tool developed by Virginia Tech to manage my QA. The purpose of this tool is to clearly identify good quality standards, policies and procedures throughout the project life cycle.

The Quality Assurance table includes:

- The deliverables of the project

- The client standard for ‘quality’ on each deliverable

- The quality assurance activity that ensures that the quality goals are being met

- When, and how often a quality assurance activity is performed

- Date that the deliverable is due

The table normally includes a ‘Who is Responsible’ field, but as this is a solo project, it can be reasonably assumed that I am responsible for every deliverable.

The definition of ‘DONE’ that has been provided to me is that there is a clear and reproducible runbook and lab task, that can be followed and reproduced in a tech demo without issues.

## Quality Assurance Table

Table 8
Industry Quality Assurance Table

| Project Deliverable | Deliverable Quality Standards | Quality Assurance Activity | Frequency | Due Date |
| --- | --- | --- | --- | --- |
| Weekly IS Meetings | Attendance | Present progress, ask questions if stuck | Twice Weekly | Mondays, Fridays each week |
| Weekly Report | Template | Keep notes as work progresses | Daily | Mondays each week |
| Deployment Service | Provides adequate function to test Kubernetes behaviour | Read or watch online resources to improve knowledge | As Required | Mon 6 April |
| Unit Tests | Store artefacts and prove repeatability | Read or watch online resources to improve knowledge | As Required | Mon 13 April |
| Dashboard View | Dashboard accurately displays logs and metrics for Service | Add different artefacts to confirm behaviour | With each version | Mon 4 May |
| Tech Demo 1 | Demonstrate that Service and pipeline are functioning | Test use using unit tests | With each version | Monday 27 April |
| Tech Demo 2 | Demonstrate that failure rolls back in a controlled manner and failing unit tests reject failed inputs. | Test use using unit tests | With each version | Monday 18 May |
| Final Tech Demo | Runbook and Worksheet reliably reproducible | Peer testing to test reliability | With each version | Monday 8 June |

This table lists the known deliverables over the course of the industry component of the project.

Table 9
Academic Quality Assurance Table

| Project Deliverable | Deliverable Quality Standards | Quality Assurance Activity | Frequency | Due Date |
| --- | --- | --- | --- | --- |
| Weekly AS Meetings | Attendance | Present progress, ask questions if stuck | Weekly | Mondays each week |
| Weekly Report | Template | Keep notes as work progresses | Daily | Mondays each week |
| Timeline & Burndowns | Accurately represents projected hours and actual hours worked | Academic Supervisor Feedback, Version Control, Timing tools | Daily | Mondays each week |
| Risk Management | Risk management kept up to date with actual risks incidents | Risk reviews | Weekly | Mondays each week |
| WIL Agreement | Signed and completed by Course Coordinator, Industry Supervisor, Student | Download, sign and send to required signees | Once | Friday 20 March |
| Project Proposal | Matches the entries on the checklist and assignment brief | Get feedback from supervisors, build on feedback | With each version | Friday 20 March |
| Halfway Report | Matches the requirements on the assignment brief | Get feedback from supervisors, build on feedback. Keep detailed reports and reflections during the Project. Use Plagiarism and AI detectors | With each version | TBD |
| Methodology Essay | 3000-word essay that matches the requirements on the assignment brief | Research methodologies used in the project. Get feedback from supervisors, build on feedback. Use Plagiarism and AI detectors | With each version | TBD |
| Final Report | Matches the requirements on the assignment brief | Get feedback from supervisors, build on feedback. Keep detailed reports and reflections during the course of the project. Use Plagiarism and AI detectors | With each version | TBD |
| Short Paper | Matches the requirements on the assignment brief | Get feedback from supervisors, build on feedback. | With each version | TBD |
| Project Poster | Matches the requirements on the assignment brief | Get feedback from supervisors, build on feedback. Examine previous posters displayed at Ara for inspiration and concepts | With each version | TBD |
| Panel Presentation | PowerPoint presentation, and confident, clear presentation of the events of my project | Follow assessment rubric, rehearse with peers. | Once | TBD |

This table presents the academic deliverables of this project, the standard of quality, and the tasks I should be taking to reach that quality.

## Test Plan/Scenarios/Cases – Industry Only

Testing will be performed by unit tests that run automatically when any push is made to GitHub. The system is required to fail closed, so that if the push does not pass the unit tests, the new code is rejected.

These unit tests will validate that the push does not have any identifiable errors, correctly operates in the Kubernetes environment, and produces the expected output. The details of the test cases is yet to be determined, as they are a component of the development of this project.

# Proposal Methodology

My industry supervisor has requested the use of CI/CD and Kanban methodologies for the project management and development of this project.

## Overview

Kanban is a well-suited project management methodology for this project due to the exploratory and iterative nature of the work involved. Unlike rigid, phase-based methodologies such as Waterfall, Kanban has the flexibility to allow work to be visualised, prioritised, and adjusted continuously without disruption of workflow, which is essential for a project where learning and discovery are the primary expected outcomes. As the project scope highlights, Kubernetes introduces new challenges for me that will take time to research and understand, meaning the individual tasks may shift as my understanding deepens. Additionally, Kanban's focus on limiting work in progress (WIP), which aligns well with the incremental, milestone-driven structure of the plan, where each week builds directly on the last, with tasks that should be completed before new ones begin.

## Literature Review

Kanban, derived from two Japanese words, “Kan” 看 meaning sign, and “Ban” 板 meaning a board, originates from Toyota's lean manufacturing principles, has been widely adapted for software development and IT project management as a flexible agile framework. Kanban breaks the high-level goals down into boards of smaller tasks that can be grouped and edited as required (Kanban Tool, n.d.). Kanban emphasised visualising workflow, limiting WIP tasks, and supporting a culture of continuous improvement. Unlike more prescriptive frameworks like Scrum, Kanban is adaptive and evolutionary by nature; It overlays existing processes rather than replacing them, making it particularly practical for industry placement students who must integrate into established environments, or plan ahead while still forming an understanding of the topic or environment (Agile Alliance, n.d.) (Kanban Zone, n.d.).

By making work visible on a shared board, teams can identify delays and redistribute workload more effectively, reducing bottlenecks and multitasking, both of which have negative impacts on productive IT environments. Atlassian documentation suggests that the ‘cycle time’ (The time taken to complete a single task) drops significantly when WIP is actively controlled, leading to much more predictable project delivery patterns (Radigan, n.d.).

## Critique (Pros and Cons)

Table 10
Pros and Cons of using Kanban

| Pros | Cons |
| --- | --- |
| The Kanban board provides instant visibility of task status, making it easy to understand team workflow quickly | Kanban has no defined roles, sprints, or ceremonies, which can leave practitioners without clear guidance or mentorship |
| Tasks can be added or reprioritised without disrupting a sprint cycle, suiting the unpredictable nature of IT support and development work | Kanban has no native concept of timeboxing or release planning, making it harder to track progress toward fixed project deadlines |
| Minimal process ceremony means students can contribute without needing extensive onboarding into complex rules | The open backlog model with no sprint commitment makes it easy for tasks to sit idle without being allocated |
| Work flows continuously rather than in batches, allowing incremental delivery throughout the project | Without standups or retrospectives mandated by the framework, team communication depends entirely on organisational culture rather than process |
| Because Kanban adds to existing processes, teams do not need to overhaul existing systems, reducing resistance to change |  |

This table compares positive and negative aspects of Kanban that I have gathered from my research on the topic.

# Proposal Professionalism Sustainability, Inclusive Practice and Te Tiriti o Waitangi

This section reflects on how my professional values will shape my conduct and decision-making throughout the project.

## Industry Values/Principles

Ara’s mission statement is:

“Transforming lives and strengthening communities through the power of education.”

Their stated values are:

Hono (Connect)

- We bring the right people together to leverage skills, talent and knowledge.

- We promote shared ownership and goal delivery.

- We include people and work cooperatively to achieve shared goals.

Hihiri (Inspire)

- We role model good practice with others.

- We set stretch goals aligned to our purpose and go for it.

- We foster and celebrate progress.

Aroha (Respect)

- We build rapport in open, friendly, inclusive ways.

- We listen to understand different perspectives and cultures.

- We have honest conversations and balance our own interests with those of others.

(Ara Institute of Canterbury, n.d.)

These values imply that working in the company will value me being open, enthusiastic and respectful of my coworkers and the students, so that Ara can continue to provide a positive learning environment. The output of my project should also reflect these values, as the labs will be used by staff and students alike.

## Professional Standards

Table 11
Professional Standards and Industry Values

| Standard | Alignment with Industry Values | My Approach to Meeting It |
| --- | --- | --- |
| Reliability & Accountability | IT professionals are expected to deliver on commitments and take ownership of their work. In DevOps culture specifically, accountability is embedded in practices like audit trails, pipeline logs, and documented runbooks. | I will meet weekly milestones as defined in the project plan, maintain a GitHub commit history that demonstrates consistent progress, and proactively communicate any delays to my supervisors before they become obstructions to my work. |
| Communication | Connecting and communicating is a direct value of Ara’s. Furthermore, clear communication is vital in DevOps spaces where technical decisions must be understood by multiple stakeholders. Documentation is a critical deliverable, not an afterthought. | I will maintain clear documentation throughout. This will include the runbook, weekly reports lab worksheets, and evidence pack. I will provide regular progress updates to my supervisor and communicate blockers promptly rather than allowing them to stall the project. |
| Attitude | Ara values a respectful, inclusive attitude towards challenges and learning. Positive, solutions-focused attitudes are also valued in IT workplaces, particularly when working with unfamiliar technology. | I will approach unfamiliar technologies (Kubernetes, Helm, observability tooling) with curiosity rather than avoidance. When I encounter problems, I will document my troubleshooting process and treat failures as learning opportunities consistent with a DevOps mindset. |
| Teamwork | Ara values collaborative learning and teamwork exercises. DevOps practice is inherently collaborative. Pipelines, runbooks, and lab worksheets are designed to be used and understood by others, not just their author. | I will write all documentation and code as if handing it to a colleague — clear, reproducible, and free of assumptions. I will also engage constructively with supervisor feedback and incorporate it into subsequent iterations. |
| Standard | Alignment with Industry Values | My Approach to Meeting It |
| Motivation | As a tertiary institute, Ara values self-directed learning, and expects a degree of self-motivation in practice. Self-motivation is essential in project-based IT roles where work is self-directed. | I will use my Kanban board on Trello to self-manage tasks and maintain visible progress. Setting personal deadlines ahead of milestones will give me buffer to handle unexpected challenges without losing overall pace. |
| Open to Learning | As a tertiary institute, Ara’s primary mission is encouraging learning in both staff and students. The IT industry evolves rapidly and values practitioners who actively seek to grow their skills to maintain currency. | I will engage with official documentation, community resources, and academic literature when encountering new concepts. I will reflect on what I learn at each phase and incorporate that understanding into my deliverables, rather than copying configurations without understanding them. |
| Professional Ethics | Both Ara and conventional IT industry value respectful and honest behaviour in their best practices. | I will follow best practices throughout, making sure to be respectful and professional in my interactions with the company and employees. I will carefully log AI use and carefully reference sources to better represent my work and avoid plagiarism. |

This table addresses professional standards and correlates it with the industry values. As Ara is a tertiary institute, rather than a conventional IT company, I have also aggregated some standard IT industry values. The last column shows how I intend to meet the demands of the industry values and professional standards.

## Relevant Legislation

After discussion with my Industry Supervisor, we have concluded that due to the facts that my project will not process any personal data, is going to be built from open source tools, is on-premises not requiring a third party contract and is not going to be innovative enough to require patenting, the only relevant legal information is that Ara will own my work once completed.

## Relevance of Project Goal to a New Zealand Context

After discussion with my Industry Supervisor, we have concluded that this project will be used by tutors to educate future students at Ara, a New Zealand tertiary institute, resulting in new students entering the industry having practical experience in Kubernetes deployment and operation, improving the skillset of students entering New Zealand Industries, and the perceived quality of New Zealand’s IT education.

## Relevance of Principles to Student and Industry

| Principle | Meaning | Application in This Project |
| --- | --- | --- |
| Kaitiakitanga (Guardianship) | The responsibility to protect, preserve, and care for what has been entrusted to you. This was originally applied to the natural world, but can be extended to data, systems, and knowledge in modern contexts. | As the designer and initial operator of this platform, I have a guardianship responsibility to treat the system as something to be cared for, not just built and abandoned. This responsibility extends over the infrastructure, credentials, and any data passing through the pipeline. I will apply least-privilege access controls, isolate the environment from production systems, and document the platform thoroughly so it can be safely handed over or reproduced. |
| Rangatiratanga (Self-determination) | The right to self-governance and autonomy. In an industry context, it presents as taking ownership over your tasks and responsibilities with integrity and purpose. | This project is self-directed, requiring me to take full ownership of planning, decision-making, and delivery without relying on a team to drive progress. I will exercise rangatiratanga by making deliberate, well-reasoned technical choices, holding myself accountable to my own milestones to produce a product of value. |
| Whanaungatanga (Relationships & Connections) | The importance of building and maintaining meaningful relationships, fostering a sense of belonging and support within a community such as a workplace. | While this is a solo project, I am part of a wider community. My supervisors, peers, and the open-source communities whose tools I will use. I will engage respectfully with supervisor feedback, contribute clearly written documentation that others can learn from, and properly reference the community knowledge I draw upon throughout the project. |
| Mana Reo (Language & Communication) | The principle that language carries mana (authority and dignity) communication should be clear, respectful, and accessible to its intended audience. In an industry space, this represents as clear communication of ideas and requirements. | All project deliverables will be written in clear language that is easily understood by their intended audience, whether that is a tutor or a student following a lab exercise. I will avoid unnecessary jargon, define technical terms when required, and ensure my communication with supervisors is respectful and considered. |

# Proposal Self-Assessments

Self-Assessments will be done throughout the project and will be components of the Halfway and Final reports.

# Proposal Reflections

Reflections will create an image of my project during its lifecycle and be components of the Halfway and Final reports.

## Approach

I will be taking my notes in a paper journal and digitise them weekly to make them more easily accessible for reference during the report writing phase of the Halfway and Final reports. These will be saved to my GitHub along with my weekly reports so that they are accessible for my supervisors.

These notes will reflect on my processes, successes and failures, and thinking during the project.

# Halfway Report

# Halfway Executive Summary

This report documents the halfway progress of my project ‘Deploying a Service into Kubernetes’ for my Work Integrated Learning. This project is focused on delivering an educational Kubernetes resource for use in a DevOps course at Ara.

The Project scope has remained largely stable, with two minor additions – A Docker prerequisite lab worksheet and a preconfigured virtual machine operating system image. These additions were introduced after clarifying the intended context of the Kubernetes labs with the project’s Industry Supervisor (IS). These additions are achievable within the existing timeline and require no new skills or resources.

Progress has been strong on the industry side, with Phases 1 and 2 as defined in the proposal completed and verified through a successful tech demo. Academic deliverables have consistently taken longer than anticipated, contributing to recurring schedule pressure and impacting wellbeing. Risk events have been primarily related to time management, mental health and occasional illness, all of which have been managed with minor impact on overall delivery.

Stakeholder relationships have been well-maintained, with twice-weekly IS meetings and weekly Academic Supervisor (AS) meetings held predominantly via teams. Minor scheduling disruptions have occurred but have not materially affected the project.

The Kanban and DevOps methodologies have been used to guide this project. The literature provides positive data about these methodologies, but Kanban in particular seems to have limited productivity benefit visible in the delivery of the project.

The project remains on track to deliver all planned deliverables by the target due date of Monday June 8, 2026. Key focus areas moving forward are maintaining momentum through the remaining academic deliverables and completing the final industry phases, including two more tech demonstrations and the production of the lab worksheets.

# Halfway Project Scope

The project was well-scoped in the brief when provided and has seen little change. Two new deliverables have been added due to discussions about exactly where the final product is planned to be used in the tutor’s schedule. These new deliverables are to make sure that students have the required prerequisite knowledge and environment setup for the main deliverables.

The proposal also contains an incomplete list of academic deliverables and has been updated.

## Expected Deliverables

### Industry

- Working Kubernetes cluster with documented setup and topology

- CI/CD pipeline with evidence of builds, tests, and deployments on change

- Demonstration of successful deployment, blocked deployment due to failing tests, and rollback/recovery

- Observability baseline (logs plus at least one metrics view) with screenshots or exported config

- Runbook for installing, operating, backing up, and restoring the platform

- An Operating System (OS) setup configured for use in the labs

- One step-by-step lab worksheet derived from setup tasks to educate in purpose and use of Docker as a prerequisite to Kubernetes

- Two step-by-step lab worksheets derived from setup, pipeline and deployment tasks to educate in the purpose and use of Kubernetes

### Academic

- CV

- Project Brief

- WIL Agreement

- Project Proposal

  - Proposal Sign-off form

- Halfway Report

  - IS marking rubric

  - AS marking rubric

  - Methodology Essay part A

- Final Report

- Methodology Essay

- Short Paper

- Panel Presentation

- Emerge Presentation

  - Project Poster

  - Personal Statement

- Weekly progress reports

## Reflection

- Description
Not a lot has changed in my scope, I have a new lab worksheet to deliver, and I have been tasked to deliver a VM image to run the labs on.

- Feelings
I feel that as scope creep goes, this is minor. As I am mostly keeping on top of my tasks, I see this as an achievable target.

- Evaluation
Due to the limited change in scope, the only thing I can identify that went well or poorly is that the initial scope provided by my IS was very clear and understandable.

- Analysis
I believe the fact that my IS is a tutor means he is very good at provide well-scoped, clear tasks. This means that there is little scope drift or creep, as the tasks are well-set from the beginning

- Conclusion
Even the best-scoped plans are likely to see creep. It’s not necessarily a bad thing, despite it being a contributing factor in many project failures. What can make things fail is when accepting new scope to a project is poorly managed.

- Action Plan
Make sure that the new deliverables are inserted cleanly into the deliverables and produced on time.

# Halfway Stakeholder Management

The project stakeholders and the plan to manage them has not changed since the start of the project.

## Reflection

- Description
Little has changed. I have held twice weekly meetings with my IS, and once weekly meetings with my AS. There have been a few points where meetings have been delayed or cancelled.

- Feelings
I feel that most of my stakeholder interaction has been well-managed and straightforward. Many meetings have been held over Teams to facilitate convenience, which has made things easier for me, especially when there has been little value to me commuting in on several of the days that the meetings are scheduled.

- Evaluation
Communication and scheduling have had their flaws. On the most part, my supervisors and I have been reliably able to schedule conflicts, rescheduling and plan changes. However, there have been times when absences were not notified, or there were confusions on the specific scheduling, and as a result, meetings were missed.

- Analysis
The breakdowns in communication were primarily due to illness and busy schedules, as when there was a disconnect in expectations, we have been pretty reliable with following up, but this doesn’t always reflect in the meeting actually happening.

- Conclusion
Even when you do your best to align schedules and communicate clearly, there can be disconnects between people’s information and complications in people’s lives, resulting in scheduling errors and missed meetings.

- Action Plan
Continue as planned. So far, things have been progressing well, with only minor errors with minor impacts. They have not been dramatic enough to merit intervention.

# Halfway Student Skills

The assessment of the skills needed to complete the project has so far been accurate and has not required additions or removals.

## Reflection

- Description
My skillsets identified in the proposal have been suitable so far. Most of what I have been doing is research into the specific applications of the required tasks and then implementing them based on my relevant experience.

- Feelings
The only listed skill or class that I do not think I have leveraged yet are the CCNA networking classes. I expected to be needing to think about how computers interact with each other more than I have so far. However, I suspect that the last few stages of my project might still require some of that knowledge.

- Evaluation
So far, I have not come up against any unexpected skill gaps. All the skill development I have needed was expected and planned for.

- Analysis
The requirements of this task may have required a lot of learning but are straightforward and have been well understood.

- Conclusion
I have learned a lot of new skills, but I have also learned that when you analyse a topic at the beginning of a project, you can reliably identify what skills ought to be necessary, and what skills you will need to develop.

- Action Plan
Continue as planned, skill development is not an area that appears to need refinement or alteration.

# Halfway Project Plan – High Level

Progress with the project is going well. I have completed Phase 1 and Phase 2 of the plan and have proved completion of phase 1 with the first tech demo to the supervisor.

Evidence of the successful Tech Demo is in Appendix E.

## Updates

Due to discovering that Docker knowledge might not be widespread at the point of the class the tutor wishes to implement my final lab worksheets, and my questioning concerning what environment he expects to run the lab in, two new deliverables have been added:

- An OS setup configured for use in the labs

- One step-by-step lab worksheet derived from setup tasks to educate in purpose and use of Docker as a prerequisite to Kubernetes

This new deliverable requires a small amount of extra research, and allocated time to write the new lab worksheet, but no new resources or skills, as it all falls within the initially scoped requirements.

## Burndown Charts

The burndown charts are a graphical representation of the projected hours compared to the actual hours. They have been split into Industry and Academic hours and updated as of week 10 of the project.

### Industry

Figure 4
Industry Burndown Chart as of Week 10

This chart displays the projected industry hours for the WIL project. The projection has not changed, but the actual data has.
This chart now shows that at the point of writing, I am consistently behind my projected industry hours, despite being broadly on schedule for tasks.

The data used to generate this graph can be found in Appendix Table D4.

### Academic

Figure 5
Academic Burndown Chart as of Week 10

This chart displays the projected academic hours for the WIL project. The projection has not changed, but the actual data has.
This chart now shows that my actual hours went significantly higher than projected during the proposal but tapered off due to a reduced number of class hours and a focus on industry work. The hours have climbed again past projected as the half-way report is being completed.

The data used to generate this graph can be found in Appendix Table D4.

## Reflection

- Description
The project plan has had some deliverable changes, but the broad strokes has been pretty consistent. The largest impacts on the plan have been my struggles with achieving the academic deliverables of the project. Both major reports have delayed me longer than anticipated, which have had unpleasant impacts on my overall schedule, requiring me to work extra hours to get back on track.

- Feelings
I feel that while I am on track overall, I have been on the back foot the entire project, and when I start to feel like I am managing to get back on track, the next major academic deliverable arrives and messes with my flow. I am not particularly happy with what this has done to my mental wellbeing and stress over this project, but I am confident that I will still be able to deliver my tasks in the planned time.

- Evaluation
I have done poorly managing my time and delays, but for the most part managed to stay on track with the industry tasks required. The academic deliverables have been of decent quality but have taken longer than is ideal to produce.

- Analysis
I have been struggling with my health and motivation, and despite the importance of the documentation, have been finding it hard to put the effort and focus in, compared to research and implementation of the industry work, which has been particularly enjoyable.

- Conclusion
I need to work on maintaining my mental health alongside this project, as when I hit a wall in producing the academic deliverables, I need to be able to push through, rather than letting it delay me, and set back the project as much as a week.

- Action Plan
Keep using time management tools to get back on track, and focus on immediate, bite sized tasks to stop myself getting overwhelmed.

# Halfway Risk Management

I have had several Risk Events occur during my project so far, causing several changes in my risk matrix.

## Risk Assessments

Figure 6
Change in post-mitigation risk exposure over the course of the project

This graph shows the exposure of the various risks I am monitoring over the course of the project so far. All of them have seen some fluctuations, and a new risk (Lack of Technical Knowledge) was introduced at week 8, when I discovered more research I needed to account for during the process. Most risks are rated Low to Very Low, as modelled in the Adrian Lim Hybrid Risk Model, Appendix Table C1.

## Risk Event Register

Table 12
Risk Event Register

|  | Risk |  | Actual | Mitigation | Lessons |
| --- | --- | --- | --- | --- | --- |
| Date | Item | Event | Impact | Actions | Learned |
| 20/03/2026 6/04/2026 8/05/2026 | Stress/Mental health issues | Cannot motivate self to achieve tasks | Work not being done, mental wellbeing declining | Take time for self, break up tasks into manageable chunks, reduce distractions | My academic burnout is getting severe, making it hard to motivate myself to manage tasks this semester. I need to stay on top of things to make sure my burnout doesn't get worse, and so I can keep the project moving. |
| 20/03/2026 | Poor Time Management | Deliverable deadline not achievable | Stress impact, Supervisors inconvenienced, Late deliverables. | Extension applied for and received, time management tools implemented. | I need to make a concerted effort to focus on my time management, as it does not come easily to me. |
| 27/03/2026 20/04/2026 | Poor Time Management | Deliverable deadline missed or significant crunch to deliver on time. | Stress impact, Supervisors inconvenienced, Late deliverables. | Time management tools used | I need to actively use the time management tools and regular self-check-ins to make sure I am on task and delivering |
| 17/04/2026 15/05/2026 | Illness | Illness causes in-person meetings to be delayed or cancelled | Meetings need rescheduling, project delays | Have meetings on Teams where possible, self-care and medication | My health is more likely to be affected while stressed, and that can impact other people's schedules too |
| 6/04/2026 13/04/2026 | Stakeholder availability | Stakeholder unavailable for extended period | Minimal, no feedback on progress | Compose emails for critical tasks, make best-effort attempts on unknown tasks | If I can't reach a stakeholder, it is important to produce what I can, and make temporary solutions until I can get answers. |
| 16/04/2026 24/04/2026 | Lack of Technical Knowledge | Discovered lack of understanding in a topic while attempting to deliver next task | Delays to project | Allocate more time to research | This project has been more heavily research-oriented than expected. |
| 23/04/2026 | Scope Creep | New Deliverables introduced to project after current state of topic coverage examined. | New Deliverables to fit into schedule | Make sure new deliverables can be fit into schedule | Scope creep even happens to well-scoped projects when new information is introduced. |
| 14/05/2026 | Illness | Illness causes delays in progress due to focus and wellbeing interruptions. | Delays to project | Focus on Hygiene, break up tasks into segments, self-care and medication | Not all illnesses just put you out for a day, some make you limited functionality for extended periods which can cause greater delays. |

This table documents the times so far that monitored risks have become events needing mitigation and management, and how they may have impacted the project. Several of these risks have occurred multiple times in the same way with the same impact, so they have been documented together.

## Reflection

- Description
So far, most of the impactful events that have caused me to reassess my risks have been to do with my time management and mental wellbeing, both of which have been poor over this project. Only one new risk (Lack of technical knowledge) has been deemed necessary to add.

- Feelings
I am not happy with how I have been managing my two major risks, but I feel I have done a good job mitigating or managing the other risks I have been monitoring. Even the ones that have made it to my Event Register have only had small impacts on my overall project.

- Evaluation
The risk management process itself seems to be going well, but mitigating my most impactful risks has been a struggle that has been consistently impacting my project and wellbeing. I have let some work creep into my scheduled downtime days, especially during crunch times, which is not helping the management of my major risks.

- Analysis
The risks that have been causing impact are complicated issues – mental burnout, motivation and time management – not easy things to remove from an environment without significant time and investment I do not currently have. As a result, the risks have been persistent, despite the risk management and awareness documenting and attempting to mitigate them.

- Conclusion
Managing a risk does not remove it, nor does it mean it won’t have an impact. While being aware of risks and having a plan is useful to do, especially for more manageable risks, some risks are going to happen regardless of what management is put in place.

- Action Plan
Keep working on my mental health and risk management as planned. Make an effort to keep to my mitigation plans.

# Halfway Quality Assurance

The quality assurance has been changed due to the addition of more deliverables and updated to be more accurate than what was originally provided in the proposal.

Table 13
Industry Quality Assurance Table

| Project Deliverable | Deliverable Quality Standards | Quality Assurance Activity | Frequency | Due Date |
| --- | --- | --- | --- | --- |
| Weekly IS Meetings | Attendance | Present progress, ask questions if stuck | Twice Weekly | Mondays, Fridays each week |
| Weekly Report | Template | Keep notes as work progresses | Daily | Mondays each week |
| Deployment Service | Provides adequate function to test Kubernetes behaviour | Read or watch online resources to improve knowledge | As Required | Mon 6 April |
| Unit Tests | Store artefacts and prove repeatability | Read or watch online resources to improve knowledge | As Required | Mon 13 April |
| Dashboard View | Dashboard accurately displays logs and metrics for Service | Add different artefacts to confirm behaviour | With each version | Mon 4 May |
| Tech Demo 1 | Demonstrate that Service and pipeline are functioning | Test use using unit tests | With each version | Monday 27 April |
| Tech Demo 2 | Demonstrate that failure rolls back in a controlled manner and failing unit tests reject failed inputs. | Test use using unit tests | With each version | Monday 18 May |
| Final Tech Demo | Runbook and Worksheet reliably reproducible | Peer testing to test reliability | With each version | Monday 8 June |
| Lab Worksheets | Tasks reliably reproducible, demonstrates required topic | Peer testing to test reliability | With each version | Monday 8 June |
| VM Image | Reliably loads into VM engine, provides required resources | Peer testing to test reliability | With each version | Monday 8 June |

This table has been updated to include my new deliverables and separate out the ‘Worksheets’ from the ‘Final tech demo’, as they are separate deliverables.

Table 14
Academic Quality Assurance Table

| Project Deliverable | Deliverable Quality Standards | Quality Assurance Activity | Frequency | Due Date |
| --- | --- | --- | --- | --- |
| Weekly AS Meetings | Attendance | Present progress, ask questions if stuck | Weekly | Mondays each week |
| Weekly Report | Template | Keep notes as work progresses | Daily | Mondays each week |
| Timeline & Burndowns | Accurately represents projected hours and actual hours worked | Academic Supervisor Feedback, Version Control, Timing tools | Daily | Mondays each week |
| Risk Management | Risk management kept up to date with actual risks incidents | Risk reviews | Weekly | Mondays each week |
| WIL Agreement | Signed and completed by Course Coordinator, Industry Supervisor, Student | Download, sign and send to required signees | Once | Friday 20 March |
| Project Proposal | Matches the entries on the checklist and assignment brief | Get feedback from supervisors, build on feedback | With each version | Friday 20 March |
| Halfway Report | Matches the requirements on the assignment brief | Get feedback from supervisors, build on feedback. Keep detailed reports and reflections during the Project. Use Plagiarism and AI detectors | With each version | Friday 22 May |
| Methodology Essay | 3000-word essay that matches the requirements on the assignment brief | Research methodologies used in the project. Get feedback from supervisors, build on feedback. Use Plagiarism and AI detectors | With each version | TBD |
| Final Report | Matches the requirements on the assignment brief | Get feedback from supervisors, build on feedback. Keep detailed reports and reflections during the course of the project. Use Plagiarism and AI detectors | With each version | TBD |
| Short Paper | Matches the requirements on the assignment brief | Get feedback from supervisors, build on feedback. | With each version | TBD |
| Project Poster | Matches the requirements on the assignment brief | Get feedback from supervisors, build on feedback. Examine previous posters displayed at Ara for inspiration and concepts | With each version | TBD |
| Panel Presentation | PowerPoint presentation, and confident, clear presentation of the events of my project | Follow assessment rubric, rehearse with peers. | Once | TBD |

This table has been updated with some dates, as more information has become available to me.

## Reflection

- Description
So far, quality assurance has been mixed. Some of the recurring deliverables have been a challenge to reliably deliver on time, and I have not always been up to the task of meeting self-signed quality assurance targets. 
Industry Deliverables have been limited at this stage and have not had significant quality assurance feedback.

- Feelings
This one has been a challenge for me. I have not been great with my self-signed targets, like making notes every day – some of my notes are updated two or three times a week, rather than every day. I also have not always had the expected feedback on some of my deliverables, leaving me uncertain as to whether I have met the target or not. As a result, this part of the project has been rather unpleasant for me, and I feel it is reflecting badly on my processes.

- Evaluation
Self signed quality assurance targets have been lacking. Feedback on my technical deliverables has been positive, Feedback on Academic deliverables has been mixed.

- Analysis
Quality Assurance is not a skill that I am particularly experienced with, and there is no strict protocol to follow, like many industries have, which is partly what is causing me to feel slightly lost in this area.

- Conclusion
Quality assurance is a challenge, and it helps to have strict procedures and protocols for providing quality deliverables, and for identifying what ‘done’ is.

- Action Plan
Keep working to the plan and aim to improve my self-signed targets.

# Halfway Methodology

## Reflection

- Description
So far, the use of a Kanban Trello board has been something that I have used to break up my tasks into bite-sized pieces which helps with how I think. The board has been showing when I start a task, when it is moved to bundling for quality assurance, when it is moved into a tech demo, and when it is marked complete.
The tool-assisted DevOps cycle has been integrated into how I deliver functional components.

- Feelings
I feel that for a solo project, the kanban board has done more to overwhelm me than help me break things down, and as a result, I have not been as reliable as I should at keeping the board up to date.
I don’t really see what parts of my work are the devops procedure very well, as it just feels like part of the process.

- Evaluation
The kanban board seems to do more to delay the project than streamline tasks. It does provide a good record of what needs to be done and what had been done, helping keep track of tasks.

- Analysis
Kanban might not be the best way to visualise a project’s tasks and deliverables for me. The breaking of tasks up into smaller objectives is good, but when seen as a big picture, it is more overwhelming.

- Conclusion
It could be just part of the project management process or Kanban in particular, or perhaps even the tool Trello used to direct it, but I am finding the methodology process challenging and not showing much impact to my work. However, I do believe that I would have more trouble without it, or changing it.

- Action Plan
Continue as planned. Kanban was requested and it is the system being used.

# Halfway Professionalism Sustainability, Inclusive Practice and Te Tiriti o Waitangi

The approach to my professionalism has not changed, due to my familiarity with the environment I am working in over three years studying at Ara. However, a significant portion of my work has been remote, as there are limited hardware requirements before the last stages of the project.

## Reflection

- Description
The professional standards I documented in the proposal have been adhered to as much as possible for a solo project with limited coworker interaction. Ara’s expectations have been familiar for several years, so most of them are second nature at this point.

- Feelings
I feel that most of the professional standards are my standard state when interacting with Ara. I have had some issue with documentation and timekeeping, but on the whole have been keeping on track with the expectations of my supervisors and myself.

- Evaluation
I have struggled with my weekly deliverables and milestones, especially when academic tasks are due, but my professional standards have been well met.

- Analysis
Most of the professional standards identified are my standard state of approaching most tasks since before the project began. This has made my presentation and approach straightforward. The parts that I have been lacking are where my stress has been impacting my performance.

- Conclusion
I find myself a professional person, and capable of easily meeting a good standard of professionalism in my day-to-day life.

- Action Plan
Maintain my professional standard, work on the accountability provided by regular documentation.

# Halfway Self-Assessments

### Industry

Table 15
Halfway Industry Self-Assessment

|  | Outcome (tick one option for each) | Excellent | Very good | Good | In-sufficient | Poor | Not done |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Student has displayed commitment to the project (work ethic). |  | X |  |  |  |  |  |
| 2 | Oral communication is effective and appropriate to the organisation. |  | X |  |  |  |  |  |
| 3 | Written communication is effective and appropriate to the organisation. |  | X |  |  |  |  |  |
| 4 | Attended and prepared for scheduled meetings, followed up action points as required. |  |  | X |  |  |  |  |
| 5 | Demonstrates understanding of the particular business needs of the organisation. | X |  |  |  |  |  |  |
| 6 | Professional conduct meets the needs of the organisation and the Professionalism Standards listed on page 3. |  | X |  |  |  |  |  |
| 7 | Student displayed initiative in interpreting project objectives to meet the needs of the organisation. |  | X |  |  |  |  |  |
| 8 | Project progress has followed the agreed / amended proposal. |  |  | X |  |  |  |  |
| 9 | Progress effectively communicated along the way, any obstacles to progress were identified/overcome or alternatives suggested. |  | X |  |  |  |  |  |
| 10 | Student has adjusted/confirmed the project’s final objectives/outcomes in light of half-way progress achieved. |  |  | X |  |  |  |  |
|  | Number of ticks in column (should add up to 10): | 1 | 6 | 3 | 0 | 0 | 0 | (10) |
|  | Multiply by: | 5 | 4 | 3 | 2 | 1 | 0 |  |
|  | Column Total: | 5 | 24 | 9 | 0 | 0 | 0 | 38 |
|  |  | Final Score = Sum of Column Totals/5 (round to .5): |  |  |  |  |  | 7.5 |

### Academic

Table 16
Halfway Academic Self-Assessment

|  | Outcome | Excellent | Very good | Good | In-sufficient | Poor | Not done |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Academic | A report has been created that clearly shows progression from the initial Project Proposal, with changes documented and justified, well laid out, easy to read, and has a professional standard of appearance. |  |  | X |  |  |  |  |
|  | The first section of the Methodology Essay has been written, well laid out, easy to read, and has a professional standard of appearance. |  |  |  |  |  |  |  |
| Project | The student has maintained and applied effective Risk and Quality Assurance plans, adjusted if necessary from the proposal. |  | X |  |  |  |  |  |
|  | Student has maintained effective communication throughout the project’s development, keeping Supervisor informed of significant events. |  | X |  |  |  |  |  |
|  | Oral communication is effective – student clearly expresses their intentions. | X |  |  |  |  |  |  |
|  | Written communication is effective – appropriate tone and style throughout. |  | X |  |  |  |  |  |
|  | Student initiated and attended all meetings as and when required or adequately explained their absence in a timely fashion |  | X |  |  |  |  |  |
|  | Problems/issues (affecting project progress) were identified and effectively communicated to the appropriate person in a timely manner |  | X |  |  |  |  |  |
|  | Student has made adequate progress, following stages identified in the proposal - they are following the agreed or amended plan. | X |  |  |  |  |  |  |
|  | Student has adjusted/confirmed the project’s final objectives/outcomes in light of halfway progress achieved; is asserting control of the project |  |  | X |  |  |  |  |
|  | Number of ticks in column (should add up to 10): | 2 | 6 | 2 | 0 | 0 | 0 | (10) |
|  | Multiply by: | 5 | 4 | 3 | 2 | 1 | 0 |  |
|  | Column Total: | 10 | 24 | 6 | 0 | 0 | 0 | 40 |
|  |  | Final Score = Sum of Column Totals/5 (round to .5): |  |  |  |  |  | 8 |

# Halfway Reflections

After the weekly reports started, my IS suggested I use Gibbs Reflective Cycle Methodology to structure my reflections. I had not been exposed to this idea before and have attempted to include it in all reflections past that point.

Table 17
Gibbs Reflective Cycle Stages

| Stage | Core Question |
| --- | --- |
| Description | What actually happened? |
| Feelings | How did I feel during/after? |
| Evaluation | What went well / poorly? |
| Analysis | Why did it go that way? |
| Conclusion | What did I learn? |
| Action Plan | What will I do differently? |

This table highlights the main questions to structure a strong reflection using the Gibbs method. It guides the reflector through thinking about a task in detail and addressing the various aspects of what happened in a task (University of Edinburgh, 2024).

## Reflection

- Description
My initial reflections had no structure or methodology behind them, so they were not as detailed or productive as they could be. However, after being introduced to the Gibbs Reflective Cycle methodology, I have started using this for my reflections.

- Feelings
I feel that the Gibbs model is annoying to use, but highly effective at producing a coherent and meaningful reflection. I think this has produced a meaningful improvement in my reflections attached to my weekly reports. I feel that the Gibbs model should be brought to the attention of students much earlier in their education.

- Evaluation
My early reports contain a poor reflection on my work, but I did stick to the planned reflection schedule outlined in my proposal. After the implementation of the Gibbs model, the quality of the reflections in the weekly reports and the halfway report has improved. However, I have not always been reliable at producing the reflections on the planned schedule.

- Analysis
Having a coherent model to structure thought processes makes for a much more reliable presentation of information. Also, having a structured reporting requirement makes it much easier to provide the reflections.

- Conclusion
I need to work on the reliability of delivering my reflections, but the improvements of using the Gibbs model are noticeable.

- Action Plan
Keep using the Gibbs model and make efforts to adhere to the planned reflection and reporting schedule.

# References

Agile Alliance. (n.d.). What is Kanban? | Agile Alliance. Retrieved Mar 2026, from Agile Alliance: https://agilealliance.org/glossary/kanban/

Ara Institute of Canterbury. (n.d.). About Us - Ara. Retrieved Mar 10, 2026, from Ara: https://www.ara.ac.nz/about-us

Ara Institute of Canterbury. (n.d.). Topic: Week1 - Intro / Projects | BCIS309 Work Integrated Learning Project | Ara Moodle. Retrieved Mar 2026, from Ara Moodle: https://moodle.ara.ac.nz/mod/equella/view.php?id=1504847

Healy, K. (2026). Topic: COURSE OVERVIEW | BCIS309 Work Integrated Learning Project | Ara Moodle. Retrieved Mar 2026, from Ara Moodle: https://moodle.ara.ac.nz/pluginfile.php/2067163/mod_label/intro/BCIS309%20Course%20Outline%20Sem%201%202026.pdf

Indeed. (2025, Dec 16). What Is a High-Level Project Plan? Definition and Importance | Indeed.com. Retrieved from Indeed: https://www.indeed.com/career-advice/career-development/high-level-project-plan

ISO. (n.d.). ISO - Quality assurance: A critical ingredient for organizational success. Retrieved from International Organisation for Standardisation: https://www.iso.org/quality-management/quality-assurance

Kanban Tool. (n.d.). History of Kanban | Kanban Tool. Retrieved Mar 2026, from Kanban Tool: https://kanbantool.com/kanban-guide/kanban-history

Kanban Zone. (n.d.). What is Kanban? Learn About its Origins, Properties and Principles. Retrieved Mar 2026, from Kanban Zone: https://kanbanzone.com/resources/kanban/

Kubernetes. (2026, Mar 01). Overview | Kubernetes. Retrieved from Kubernetes.io: https://kubernetes.io/docs/concepts/overview/

Lim, A. (2025). Topic: Week 4 / 5 - PM / Risk, QA, Wellbeing | BCIS309 Work Integrated Learning Project | Ara Moodle. Retrieved from Ara Moodle: https://moodle.ara.ac.nz/pluginfile.php/1754165/mod_label/intro/BCIS309%20Risk%20Management%20Table%20Wk12%20-%20Adrian%20Lim.xlsx

Radigan, D. (n.d.). Kanban | Atlassian. Retrieved Mar 20, 2026, from Atlassian: https://www.atlassian.com/agile/kanban

Stack Overflow. (2025a). Technology | 2025 Stack Overflow Developer Survey. Retrieved from Stack Overflow: https://survey.stackoverflow.co/2025/technology#admired-and-desired-da-platform-platform-desire-admire

Stack Overflow. (2025b). Technology | 2025 Stack Overflow Developer Survey. Retrieved from Stack Overflow: https://survey.stackoverflow.co/2025/technology#most-popular-technologies-platform-platform

University of Edinburgh. (2024, 10` 15). Gibbs Reflective Cycle | Reflection Toolkit. Retrieved Apr 2026, from University of Edinburgh: https://reflection.ed.ac.uk/reflectors-toolkit/reflecting-on-experience/gibbs-reflective-cycle

Weir, D. (2023). Topic: Week1 - Intro / Projects | BCIS309 Work Integrated Learning Project | Ara Moodle. Retrieved Mar 2026, from Ara Moodle: https://moodle.ara.ac.nz/pluginfile.php/2363817/mod_label/intro/IS309%20Project%20Semester%20Burndown%20Charts%20Example.xlsx

# Appendices

## Appendix A – AI Usage

- Microsoft Editor

  - Built-in Microsoft grammar and sentence structure tool, on by default.

- Claude Sonnet

  - Used to summarise and explain sections of the document for easier understanding.

  - Used to review dense paragraphs for readability.

  - Not used to generate text for reports.

  - Used to transcribe and summarize research for learning.

## Appendix B – Documentation Templates

Figure B1
Template for Weekly Reports

This is the template for the weekly reports, as provided on the Ara Moodle. (Ara Institute of Canterbury, n.d.).

## Appendix C – Risk Tables

Table C1
Risk Probability - Impact Matrix

| Risk Matrix |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Probability/Likelihood | Impact |  |  |  |  |
|  | (A) Significant 1-2 | (B) Minor 3-4 | (C) Moderate 5-6 | (D) Major 7-8 | (E) Severe 9-10 |
| (5) Almost Certain: >85% | 5A Low Exp: 0.85-1.7 | 5B Medium Exp: 2.55-3.4 | 5C High Exp: 4.25-5.1 | 5D Very High Exp: 5.95-6.8 | 5E Very High Exp: 7.65-8.5 |
| (4) Probable: 66-85% | 4A Very Low Exp: 0.66-1.4 | 4B Low Exp: 1.98-2.8 | 4C Medium Exp: 3.3-4.2 | 4D High Exp: 4.62-5.6 | 4E Very High Exp: 5.94-7.0 |
| (3) Possible: 41-65% | 3A Very Low Exp: 0.41-1.3 | 3B Low Exp: 1.23-2.6 | 3C Medium Exp: 2.05-3.9 | 3D High Exp: 2.87-5.2 | 3E High Exp: 3.69-6.5 |
| (2) Unlikely: 15-40% | 2A Very Low Exp: 0.15-0.8 | 2B Very Low Exp: 0.45-1.6 | 2C Low Exp: 0.75-2.4 | 2D Medium Exp: 1.05-3.2 | 2E Medium Exp: 1.35-4.0 |
| (1) Rare: <15% | 1A Very Low Exp: 0.05-0.3 | 1B Very Low Exp: 0.15-0.6 | 1C Very Low Exp: 0.25-0.9 | 1D Low Exp: 0.35-1.2 | 1E Low Exp: 0.45-1.5 |

This table correlates the scores of the Probability and the Impact to determine the severity of a risk and associates each cell entry with a code and a severity level.

This table was created by Adrian Lim for his hybrid risk assessment system (Lim, 2025).

Table C2
Risk Probability Definitions

| Probability Scale Definitions |  |  |  |
| --- | --- | --- | --- |
| Level | Description | Percentage Range | Description |
| 5 | Almost Certain | >85% | The event is expected to occur in most circumstances |
| 4 | Probable | 66-85% | The event will probably occur in most circumstances |
| 3 | Possible | 41-65% | The event should occur at some time |
| 2 | Unlikely | 15-40% | The event could occur at some time |
| 1 | Rare | <15% | The event may occur only in exceptional circumstances |

This table compares probability scores to quantitative and qualitative data, for easier selection of values when assessing risks.

This table was created by Adrian Lim for his hybrid risk assessment system (Lim, 2025).

Table C3
Risk Impact Definitions

| Impact Scale Definitions |  |  |  |
| --- | --- | --- | --- |
| Level | Description | Percentage Range | Description |
| E | Severe | 9 - 10 | Catastrophic impact - Project failure, major deliverable loss, severe health/safety issues |
| D | Major | 7 - 8 | Significant impact - Major delays, substantial rework, significant resource issues |
| C | Moderate | 5 - 6 | Moderate impact - Schedule delays, some rework, moderate resource constraints |
| B | Minor | 3 - 4 | Minor impact - Small delays, minimal rework, minor resource issues |
| A | Insignificant | 1 - 2 | Negligible impact - No delays, minimal effect on quality or resources |

This table associates impact scores with both quantitative and qualitative data to make selection easier when assessing risk.

This table was created by Adrian Lim for his hybrid risk assessment system (Lim, 2025).

## Appendix D – Timekeeping Data

Table D1 
Table used for generating Industry Burndown Charts to week 5

| Academic Week |  | Milestones |  | Industry |  | Remaining |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Planned | Actual | Planned | Actual |
| 0 | 9/02/2026 |  |  |  |  | 300 | 300 |
| 1 | 16/02/2026 |  |  | 0 | 0 | 300 | 300 |
| 2 | 23/02/2026 |  |  | 0 | 0 | 300 | 300 |
| 3 | 2/03/2026 |  |  | 4 | 4 | 296 | 296 |
| 4 | 9/03/2026 |  |  | 8 | 4 | 288 | 292 |
| 5 | 16/03/2026 | Proposal |  | 8 | 7 | 280 | 285 |
| 6 | 23/03/2026 |  |  | 24 |  | 256 | 285 |
| 7 | 30/03/2026 |  |  | 24 |  | 232 | 285 |
| Term Break | 6/04/2026 |  |  | 24 |  | 208 | 285 |
| Term Break | 13/04/2026 |  |  | 24 |  | 184 | 285 |
| 8 | 20/04/2026 |  |  | 20 |  | 164 | 285 |
| 9 | 27/04/2026 | Halfway |  | 20 |  | 144 | 285 |
| 10 | 4/05/2026 |  |  | 24 |  | 120 | 285 |
| 11 | 11/05/2026 |  |  | 24 |  | 96 | 285 |
| 12 | 18/05/2026 |  |  | 24 |  | 72 | 285 |
| 13 | 25/05/2026 |  |  | 24 |  | 48 | 285 |
| 14 | 1/06/2026 |  |  | 24 |  | 24 | 285 |
| 15 | 8/06/2026 |  |  | 24 |  | 0 | 285 |
| 16 | 15/06/2026 |  |  | 0 |  | 0 | 285 |
| 17 | 22/06/2026 | Panel |  | 0 |  | 0 | 285 |
| EMERGE | 29/06/2026 | EMERGE |  | 0 |  | 0 | 285 |

This table contains the data required to generate the burndown chart in Figure 2. It shows the planned industry hours, and my actual industry hours as of week 5, starting 16/03/26. It also includes a zero-value row in grey from the week before course started, for the purpose of creating a tidy graph starting at 300 hours.

This data is organised by personalising the resource provided by Dr. Weir (Weir, 2023).

Table D2 
Table used for generating Academic Burndown Charts to week 5

| Academic Week |  | Milestones |  | Academic |  | Remaining |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Planned | Actual | Planned | Actual |
| 0 | 9/02/2026 |  |  |  |  | 150 | 150 |
| 1 | 16/02/2026 |  |  | 6 | 5 | 144 | 145 |
| 2 | 23/02/2026 |  |  | 6 | 5 | 138 | 140 |
| 3 | 2/03/2026 |  |  | 6 | 8 | 132 | 132 |
| 4 | 9/03/2026 |  |  | 10 | 16 | 122 | 116 |
| 5 | 16/03/2026 | Proposal |  | 10 | 12 | 112 | 104 |
| 6 | 23/03/2026 |  |  | 6 |  | 106 | 104 |
| 7 | 30/03/2026 |  |  | 6 |  | 100 | 104 |
| Term Break | 6/04/2026 |  |  | 6 |  | 94 | 104 |
| Term Break | 13/04/2026 |  |  | 6 |  | 88 | 104 |
| 8 | 20/04/2026 |  |  | 10 |  | 78 | 104 |
| 9 | 27/04/2026 | Halfway |  | 10 |  | 68 | 104 |
| 10 | 4/05/2026 |  |  | 6 |  | 62 | 104 |
| 11 | 11/05/2026 |  |  | 6 |  | 56 | 104 |
| 12 | 18/05/2026 |  |  | 6 |  | 50 | 104 |
| 13 | 25/05/2026 |  |  | 6 |  | 44 | 104 |
| 14 | 1/06/2026 |  |  | 6 |  | 38 | 104 |
| 15 | 8/06/2026 |  |  | 8 |  | 30 | 104 |
| 16 | 15/06/2026 |  |  | 10 |  | 20 | 104 |
| 17 | 22/06/2026 | Panel |  | 10 |  | 10 | 104 |
| EMERGE | 29/06/2026 | EMERGE |  | 10 |  | 0 | 104 |

This table contains the data required to generate the burndown chart in Figure 3. It shows the planned Academic hours, and my academic hours as of week 5, starting 16/03/26. It also includes a zero-value row in grey from the week before course started, for the purpose of creating a tidy graph starting at 150 hours.

This data is organised by personalising the resource provided by Dr. Weir (Weir, 2023).

Table D3
Table used for generating Industry Burndown Charts to week 10

| Academic Week |  | Milestones |  | Industry |  | Remaining |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Planned | Actual | Planned | Actual |
| 0 | 9/02/2026 |  |  |  |  | 300 | 300 |
| 1 | 16/02/2026 |  |  | 0 | 0 | 300 | 300 |
| 2 | 23/02/2026 |  |  | 0 | 0 | 300 | 300 |
| 3 | 2/03/2026 |  |  | 4 | 4 | 296 | 296 |
| 4 | 9/03/2026 |  |  | 8 | 4 | 288 | 292 |
| 5 | 16/03/2026 | Proposal |  | 8 | 7 | 280 | 285 |
| 6 | 23/03/2026 |  |  | 24 | 0 | 256 | 285 |
| 7 | 30/03/2026 |  |  | 24 | 28 | 232 | 257 |
| Term Break | 6/04/2026 |  |  | 24 | 19 | 208 | 238 |
| Term Break | 13/04/2026 |  |  | 24 | 20 | 184 | 218 |
| 8 | 20/04/2026 |  |  | 20 | 20 | 164 | 198 |
| 9 | 27/04/2026 | Halfway |  | 20 | 28 | 144 | 170 |
| 10 | 4/05/2026 |  |  | 24 | 4 | 120 | 166 |
| 11 | 11/05/2026 |  |  | 24 |  | 96 | 166 |
| 12 | 18/05/2026 |  |  | 24 |  | 72 | 166 |
| 13 | 25/05/2026 |  |  | 24 |  | 48 | 166 |
| 14 | 1/06/2026 |  |  | 24 |  | 24 | 166 |
| 15 | 8/06/2026 |  |  | 24 |  | 0 | 166 |
| 16 | 15/06/2026 |  |  | 0 |  | 0 | 166 |
| 17 | 22/06/2026 | Panel |  | 0 |  | 0 | 166 |
| EMERGE | 29/06/2026 | EMERGE |  | 0 |  | 0 | 166 |

This table contains the data required to generate the burndown chart in Figure 2. It shows the planned industry hours, and my actual industry hours as of week 10, starting 04/05/26. It also includes a zero-value row in grey from the week before course started, for the purpose of creating a tidy graph starting at 300 hours.

This data is organised by personalising the resource provided by Dr. Weir (Weir, 2023).

Table D4
Table used for generating Academic Burndown Charts to week 10

| Academic Week |  | Milestones |  | Academic |  | Remaining |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Planned | Actual | Planned | Actual |
| 0 | 9/02/2026 |  |  |  |  | 150 | 150 |
| 1 | 16/02/2026 |  |  | 6 | 5 | 144 | 145 |
| 2 | 23/02/2026 |  |  | 6 | 5 | 138 | 140 |
| 3 | 2/03/2026 |  |  | 6 | 8 | 132 | 132 |
| 4 | 9/03/2026 |  |  | 10 | 16 | 122 | 116 |
| 5 | 16/03/2026 | Proposal |  | 10 | 12 | 112 | 104 |
| 6 | 23/03/2026 |  |  | 6 | 23 | 106 | 81 |
| 7 | 30/03/2026 |  |  | 6 | 0 | 100 | 81 |
| Term Break | 6/04/2026 |  |  | 6 | 1 | 94 | 80 |
| Term Break | 13/04/2026 |  |  | 6 | 1 | 88 | 79 |
| 8 | 20/04/2026 |  |  | 10 | 4 | 78 | 75 |
| 9 | 27/04/2026 | Halfway |  | 10 | 4 | 68 | 71 |
| 10 | 4/05/2026 |  |  | 6 | 16 | 62 | 55 |
| 11 | 11/05/2026 |  |  | 6 |  | 56 | 55 |
| 12 | 18/05/2026 |  |  | 6 |  | 50 | 55 |
| 13 | 25/05/2026 |  |  | 6 |  | 44 | 55 |
| 14 | 1/06/2026 |  |  | 6 |  | 38 | 55 |
| 15 | 8/06/2026 |  |  | 8 |  | 30 | 55 |
| 16 | 15/06/2026 |  |  | 10 |  | 20 | 55 |
| 17 | 22/06/2026 | Panel |  | 10 |  | 10 | 55 |
| EMERGE | 29/06/2026 | EMERGE |  | 10 |  | 0 | 55 |

This table contains the data required to generate the burndown chart in Figure 5. It shows the planned Academic hours, and my academic hours as of week 10, starting 04/05/26. It also includes a zero-value row in grey from the week before course started, for the purpose of creating a tidy graph starting at 150 hours.

This data is organised by personalising the resource provided by Dr. Weir (Weir, 2023).`

Table D4
Table used for generating Industry Burndown Charts to week 10

| Academic Week |  | Milestones |  | Industry |  | Remaining |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Planned | Actual | Planned | Actual |
| 0 | 9/02/2026 |  |  |  |  | 300 | 300 |
| 1 | 16/02/2026 |  |  | 0 | 0 | 300 | 300 |
| 2 | 23/02/2026 |  |  | 0 | 0 | 300 | 300 |
| 3 | 2/03/2026 |  |  | 4 | 4 | 296 | 296 |
| 4 | 9/03/2026 |  |  | 8 | 4 | 288 | 292 |
| 5 | 16/03/2026 | Proposal |  | 8 | 7 | 280 | 285 |
| 6 | 23/03/2026 |  |  | 24 | 0 | 256 | 285 |
| 7 | 30/03/2026 |  |  | 24 | 28 | 232 | 257 |
| Term Break | 6/04/2026 |  |  | 24 | 19 | 208 | 238 |
| Term Break | 13/04/2026 |  |  | 24 | 20 | 184 | 218 |
| 8 | 20/04/2026 |  |  | 20 | 20 | 164 | 198 |
| 9 | 27/04/2026 | Halfway |  | 20 | 28 | 144 | 170 |
| 10 | 4/05/2026 |  |  | 24 | 4 | 120 | 166 |
| 11 | 11/05/2026 |  |  | 24 |  | 96 | 166 |
| 12 | 18/05/2026 |  |  | 24 |  | 72 | 166 |
| 13 | 25/05/2026 |  |  | 24 |  | 48 | 166 |
| 14 | 1/06/2026 |  |  | 24 |  | 24 | 166 |
| 15 | 8/06/2026 |  |  | 24 |  | 0 | 166 |
| 16 | 15/06/2026 |  |  | 0 |  | 0 | 166 |
| 17 | 22/06/2026 | Panel |  | 0 |  | 0 | 166 |
| EMERGE | 29/06/2026 | EMERGE |  | 0 |  | 0 | 166 |

This table contains the data required to generate the burndown chart in Figure 4. It shows the planned industry hours, and my actual industry hours as of week 10, starting 04/05/26. It also includes a zero-value row in grey from the week before course started, for the purpose of creating a tidy graph starting at 300 hours.

This data is organised by personalising the resource provided by Dr. Weir (Weir, 2023).

## Appendix E – Project Evidence

Figure E1
Evidence of Dockerfile creation

Figure E2
Evidence of Flask App creation

Figure E3
Evidence of successful Pytest implementation for Flask App

Figure E4
Evidence of GitHub repository set up, containing resources

Figure E5
Evidence of both successful and unsuccessful Github Actions workflows